Project Planning Phase

Product Backlog, Sprint Planning, Stories & Story Points

| Date | 27 June 2026 |
| --- | --- |
| Project Name | Stock Trading App |
| Maximum Marks | 5 Marks |

# Product Backlog & Sprint Schedule

| Sprint | Functional Req. (Epic) | Story No. | User Story / Task | Story Points | Priority | Team Member |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register with name, email and password. | 2 | High | Satya Sai Teja Vinnakota |
| Sprint-1 | Login | USN-2 | As a user, I can log in and receive a JWT. | 1 | High | Satya Sai Teja Vinnakota |
| Sprint-1 | Wallet | USN-3 | As a user, I can view my wallet balance. | 1 | High | Sai Girish Routhu |
| Sprint-2 | Stock Market | USN-4 | As a user, I can search a company and view its live price. | 3 | High | Sai Girish Routhu |
| Sprint-2 | Stock Market | USN-5 | As a user, I can view a candlestick chart of a stock. | 3 | Medium | Raghu Sirapurapu |
| Sprint-2 | Trading | USN-6 | As a user, I can buy a stock using my wallet. | 3 | High | Satya Sai Teja Vinnakota |
| Sprint-2 | Trading | USN-7 | As a user, I can sell a stock I own. | 2 | High | Satya Sai Teja Vinnakota |
| Sprint-3 | Portfolio | USN-8 | As a user, I can view holdings, average price, current value and P&L. | 3 | High | Sai Girish Routhu |
| Sprint-3 | Order History | USN-9 | As a user, I can view all orders I've placed. | 2 | Medium | Sadhu Venkata Prasanna |
| Sprint-3 | Transactions | USN-10 | As a user, I can view only completed transactions. | 2 | Medium | Medha Sai Asritha Mullapudi |
| Sprint-3 | Watchlist | USN-11 | As a user, I can add/remove a stock from my watchlist. | 2 | Low | Sai Girish Routhu |
| Sprint-4 | Profile | USN-12 | As a user, I can view and update my profile. | 1 | Low | Raghu Sirapurapu |
| Sprint-4 | Admin Dashboard | USN-13 | As an admin, I can view platform-wide statistics. | 2 | High | Sadhu Venkata Prasanna |
| Sprint-4 | Admin – Users | USN-14 | As an admin, I can view and delete users. | 2 | Medium | Sai Girish Routhu |
| Sprint-4 | Admin – Stocks | USN-15 | As an admin, I can add, edit, delete stocks and update prices. | 3 | High | Satya Sai Teja Vinnakota |
| Sprint-4 | Admin – Oversight | USN-16 | As an admin, I can view all orders and transactions. | 2 | Medium | Medha Sai Asritha Mullapudi |

# Project Tracker, Velocity & Burndown Chart

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 4 | 3 Days | 28 June 2026 | 30 June 2026 | 4 | 30 June 2026 |
| Sprint-2 | 11 | 4 Days | 1 July 2026 | 4 July 2026 | 11 | 4 July 2026 |
| Sprint-3 | 9 | 4 Days | 5 July 2026 | 5 July 2026 | 9 | 8 July 2026 |
| Sprint-4 | 10 | 5 Days | 9 July 2026 | 9 July 2026 | 10 | 13 July 2026 |

# Velocity

With a 6-day sprint duration and roughly 8–11 story points delivered per sprint across the four planned sprints, the team's average velocity (AV) works out to approximately 1.5–2 story points per day — used to forecast the completion date of remaining backlog items.

# Burndown Chart

A burndown chart plots remaining story points against calendar days within each sprint, giving the team a visual check on whether Registration/Login (Sprint-1), Trading core (Sprint-2), Portfolio/History (Sprint-3), and Admin (Sprint-4) are on track to complete by each sprint's planned end date.